Pocket Stars SP Translation

1	Introduction	1

2	Scope of Work	1

3	Work Phases	1

4	Timeline	3

5	Some Background	3

6	Contact Acceptance and Survey Form	4

7	Translation Plan	5

8	Dialogs	15

9	Menus	21

# Introduction

Pocket Stars SP is a star chart for Windows Mobile Smartphones.  This document defines work to be performed for hire in translating Pocket Stars SP into languages other than English.

# Scope of Work

You will translate 5 files used to localize Pocket Stars SP into a particular language, offer feedback, do a bit of testing, and get paid $300USD (plus $100 prorated by the percentage of star names translated) upon completion for your efforts.

All four Work Phases below must be completed to receive payment.

I would anticipate you would spend about two days on the translation effort, and about one day on the testing and feedback phase.

# Work Phases

The work will be completed in four phases.

## Contract Acceptance

If you accept this contract, please indicate this by returning the Contract Acceptance and Survey Form filled out.  Upon completion of the work, a check will be issued to the name and address you provide on this form.

## Translation

The following five files are to be translated.

In all of the file names below, the ZZZ value is a placeholder for a three letter code for each language as described below in the Language Codes section.

Later sections of this document contain the English language contents of these files with color coding added to denote the areas to be edited.

All files are provided in Word 2003 .doc format, but can be converted to other formats if you prefer.

Since the screen real estate of Smartphones is extremely precious, every effort should be made to not unduly increase the length of strings, menu items, and items in dialog boxes.  Please consider using abbreviations if necessary.

### PocketStars.ZZZ.rc.doc

This file contains text and layout information for all menus, dialogs, and strings used throughout the program.  Source for this file is contained later in this document, as are the images of the menus and dialog resources it contains.

### PocketStars.H.ZZZ.htm

This file contains the text of the help file.  It is formatted as HTML so you can use simple formatting such as bold, bulleted lists, etc.

### PocketStars.C.ZZZ.doc

This file contains text information about each of the 88 constellations. Of all the work items, this is the most flexible – the original English version of this file is taken from Wikipedia, and I have no problem with you trimming back the text to a single pithy sentence for each constellation.

### PocketStars.S.ZZZ.txt

This text file contains localized star names.

### PocketStars.W.ZZZ.doc

This word file contains text describing the features of Pocket Stars SP and will eventually be used to localize web pages advertising sale of the program.

## Testing

After you return the five translated files, I will create a satellite DLL (a chunk of program which is separate from PocketStars, but will be loaded dynamically to extract the language resouces) for your language.  The satellite DLL will be named PocketStars.ZZZ.dll, where the ZZZ value will be a three letter code for each language as described below in the Language Codes section.

If possible, I will loan you a Smartphone for a day or so with your satellite DLL loaded and you will exercise the program and note any problems encountered.  This testing is ad hoc by nature – I’m not expecting you to fully check all boundary conditions, but will verify proper display of all dialogs and the help file.

Within Pocket Stars SP, you will be able to dynamically change languages by selecting Menu.Preferences.Language.

Typically, Smartphones are only provisioned with one or two languages, such as English/Spanish or Dutch/German.  This means that the operating system itself only knows how to show its own User Interface using the provisioned languages.

But Pocket Stars SP lets you select a language which is not provisioned on the device, and the results in a couple of cases can be unexpected.  For example, the date/time on the star chart and days of the week in Lunar Phase dialog will not be localized correctly unless the device is provisioned for the language selected in Pocket Stars.

## Final Corrections, Acceptance, and Payment

Based on your testing feedback, a final round of changes will be made if necessary and upon acceptance you will be paid $300 USD.  Payment will be made by check to the name and address provided on the acceptance form.

# Timeline

If you decide to accept this contract, please indication your likely completion date along with your acceptance sheet.

Pocket Stars SP will automatically download the localized satellite DLL for the user selected language from my web site (www.nomadelectronics.com) automatically, so changes and updates can be made quickly, and new language translations can be added as they become available.

# Some Background

After leaving Microsoft in 2000, I decided I wanted to sail around the world, and wanted to use celestial navigation enroute.  To perform the somewhat tedious calculations I developed a program for the Pocket PC, and almost as an afterthought added a star chart.  This eventually turned into a product and I released Pocket Stars PDA in late 2001.  I’ve belatedly realized that just about nobody cares about celestial navigation, but many people enjoy having a nice star chat close at hand, and have added features steadily over the last few years.  Never managed to sail around the world, though.

Also, I’m not an astronomer, physicist, or mathematician.  Just a programmer.

Pocket Stars SP is the 3rd product I’ve marketed using the same basic codebase.  Pocket Stars PDA is for Pocket PCs, while Pocket Stars PC is for desktop Windows.  .

The PDA version is currently by far the largest seller with over 200,000 downloads to date (sales are about 1/10th of the downloads), but with the new generation of Smartphones such as the Motorola Q, the SP version should become more popular over the next year or two.

Pocket Stars SP has undergone a major overhaul during the last few months, and one of the new features is the ability to localize the product for any language.  Only the Smartphone version is being localized at this time.

Any questions, contact jaybo@nomadelectronics.com.

# Contact Acceptance and Survey Form

Please return this section to jaybo@nomadelectronics.com if you commit to the translation work

Yes, I will translate Pocket Stars SP into __________________ language.  I anticipate completing the work in _______ days.

Signed: 	__________________________

Date: 		__________________________

Name:

Address:

Phone:

Email:

## Survey

Since I don’t have resources to do a complete translation of all aspects of Pocket Stars some features are not being translated at this time.  Could you please give your opinion on how important each of the following features would be to customers using your language?

Rating system:

1. Not important at all
2. Slightly important (< 10% of customers care)
3. Somewhat important (40% of customers care)
4. Really should be fixed (>60% of customers care)
5. Very important issue, customers won’t buy or use the product if not fixed.

### Countries and Cities

Currently, countries and cities in the LatLong dialog are not localized.  Since there are about 2000 cities in the database, this would be a huge effort.
Rating:  ____________

### Product Name

I’m assuming that the program name “Pocket Stars” will not be localized, but will be a brand like “CocaCola”.  Any objections? 
Rating:  ____________

# Translation Plan

The following is a suggested game plan for working on the translation.  It generally progresses from the easier tasks to the more complicated.

Files shown in this section are provided here for reference only and you should only edit the electronic versions provided and not this document itself.  The documents are provided in Word .doc format, but if you prefer I could convert the source documents to other formats.

## Learn about Pocket Stars on the web

Browse to http://www.nomadelectronics.com/Smartphone/index.htm
to get an idea of the current version of Pocket Stars SP.  The new version you will be translating has a number of additional features, but much remains the same.

## Try running Pocket Stars

If you have a Pocket PC or Windows PC, you can run an existing version to get a feel for the program.  If you already own a Smartphone, let me know and I’ll get you a beta of the current SP version.

Latest PC Version:
http://www.nomadelectronics.com/anonymous/PocketStars.msi

Latest PDA Version:  http://www.nomadelectronics.com/anonymous/PocketStars.ppc30_arm.exe

To get more familiar with a typical QWERTY smartphone that will run this Pocket Stars SP, see:
http://direct.motorola.com/hellomoto/q/q-experience/q.html

For a non-QWERTY devices see: 
http://www.pdadb.net/index.php?m=pdalist&list=smartphone

## Language Codes

This table gives the LocaleID (LCID), displayed language name, and 3 letter code.  The files you translate will contain the three letter code at the end of the filename.

0x0409, _T("English"),				_T("ENU"),	// English

0x000a, _T("Español - Spanish"),		_T("ESP"),	// Spanish

0x0007, _T("Deutsch - German"),		_T("DEU"),	// Germain

0x000c, _T("Français - French"),		_T("FRA"),	// French

0x0010, _T("Italiano - Italian"),		_T("ITA"),	// Italian

0x0004, _T("中文(简体) - Chinese"),		_T("CHS"),	// Chinese

0x0039, _T("हिंदी - Hindi"),			_T("HIN"),	// Hindi

// 0x0001, _T("العربية"),			_T("ARA"),	// Arabic

0x0016, _T("Português - Portuguese"),	_T("PTB"),	// Portuguese

//0x0445, _T("বাঢলা (ভারত) - Bengali"),		_T("BNG"),	// Bengali

0x0019, _T("русский - Russian"),		_T("RUS"),	// Russian

0x0011, _T("日本語 - Japanese"),		_T("JPN"),	// Japanese

0x0046, _T("ਪੰਜਾਬੀ - Punjabi"),		_T("PAN"),	// Punjabi

0x0012, _T("한국어 - Korean"),			_T("KOR"),	// Korean

## Keyboard Shortcuts

Keyboard shortcuts come up often in the materials to be translated.  The keyboard shortcuts in use depend on the type of keyboard available on the device.  All devices use a 4 way rocker pad to rotate the horizon or azimuth (left and right rocker keys) and change the altitude (up and down rocker keys).

### Devices Without QWERTY keyboards

Smartphones without QWERTY keyboards use the following phone buttons to control zooming and there is no way to modify these settings:

1 = 180°  Field of view (FOV)

2 = 120°

3 = 90°

4 = 60°

5 = 45°

6 = 36°

7 = 30°

8 = Zoom In

0 = Zoom Out

* Show Info.  Show and hide information on the selected object.

# Show Time.  Show and hide the date and time.

### Devices with QWERTY keyboards

Smartphones with full QWERTY keyboards can use keyboard accelerators for some functions.  If you decide that the English accelerators are inappropriate, write down the substitutes here.  You will need to change these values in a number of places such as the help file and strings within the resource file.  

Note that in some cases the choice of an accelerator was based on physical location on the keyboard rather than mnemonic value.  So, for example, all of the keys controlling star magnitudes are directly adjacent to one another.  Also note that a given key can have only one function, so you’ll need to make choices like whether “M” is “by Month” or “by Minute”.

Please give me a heads up before embarking on changing the key assignments.

| Group | Function | English Key | Your language Key |
| --- | --- | --- | --- |
| Zoom | In | I |  |
|  | Out | O |  |
| Star Magnitudes | Auto | A |  |
|  | Show more stars | S |  |
|  | Show fewer stars | Q |  |
| Color Scheme | Cycle through color schemes | C |  |
| Zenith | Position Zenith point at center of star chart | Z |  |
| Time Animation | Next (step time forward) | N |  |
|  | Back (step time backward) | B |  |
|  | Realtime | R |  |
|  | By Minute | E |  |
|  | By Hour | H |  |
|  | By Day | D |  |
|  | By Week | W |  |
|  | By Month | M |  |
| 2D or 3D | Switch between 2D and 3D views | . (that’s a period) |  |
| Body info at top left | Show or hide | T |  |
| Time at top right | Show or hide | Y |  |

## Translate PocketStars.W.ZZZ.doc

This file contains a description of Pocket Stars features for marketing purposes.  This file will be ultimately used on the web, but for now please edit in Microsoft Word format, maintaining existing formatting, and later I’ll convert this to HTML.

## Translate PocketStars.H.ZZZ.htm

This is the help file.  It’s short and will help get you oriented.  This file is provided as HTML, and you can edit it in Word or any other HTML editor and use formatting such as bold and bulleted lists.  Note that if you changed the key accelerators above, you’ll need to modify the key assignment references in this file.

## Translate PocketStars.ZZZ.rc.doc

This is the resource file containing dialogs, menus, and strings used by the program.  This is really the key to the whole thing, and will appear a bit daunting at first.  But only a small portion of the file requires your attention.

First off, you’re only modifying strings in this file, which means stuff between “quotation marks”.  Only the portions of this file which are highlighted below require translation.  If a string contains a list of items separated by commas or semicolons, you must keep the translated words in the exact same order as the original version.

Strings like “UTC” are supposedly not to be translated (see: http://en.wikipedia.org/wiki/Coordinated_Universal_Time), but I would welcome your feedback on this.

Do not translate (but do preserve) formatting information within the strings, such as:

| \r | carriage return |
| --- | --- |
| \n | linefeed |
| %2.1lf | formatting strings |
| && | Escape & |

Note that if you’re editing the source files in Word, you can turn on Tools.TrackChanges and View.Markup to easily compare the translated and original versions.  If you return the files to me with TrackChanges enabled, and never “Accept/Reject” changes, we can keep a log of how the translation progresses over time.

### PocketStars.rc

/////////////////////////////////////////////////////////////////////////////

//

// Menu

//

- IDR_MenuBarMain MENU

BEGIN

MENUITEM "Show",                        IDM_VIEW

POPUP "Menu"

BEGIN

MENUITEM "Location",                    IDM_LOCATION

MENUITEM "Time",                        IDM_TIME

POPUP "View"

BEGIN

MENUITEM "2D - Star Chart",             ID_DISPLAY_2D

MENUITEM "3D - Orrery",                 ID_DISPLAY_3D

MENUITEM "Lunar Phase",                 IDM_LUNARPHASE

MENUITEM "Rise && Set",                 IDM_RISESET

- END

- POPUP "Animation"

BEGIN

MENUITEM "By Minute\tE",                   ID_ANIMATION_BYMINUTE

MENUITEM "By Hour\tH",                     ID_ANIMATION_BYHOUR

MENUITEM "By Day\tD",                      ID_ANIMATION_BYDAY

MENUITEM "By Week\tW",                     ID_ANIMATION_BYWEEK

MENUITEM "By Month\tM",                    ID_ANIMATION_BYMONTH

MENUITEM SEPARATOR

MENUITEM "Step + \tN",                      ID_ANIMATION_STEP_PLUS

MENUITEM "Step - \tB",                      ID_ANIMATION_STEP_MINUS

MENUITEM "RealTime\tR",                ID_ANIMATION_REALTIME

- END

- POPUP "Star magnitudes"

BEGIN

MENUITEM "Auto\tA",                        IDM_MAG_AUTO

MENUITEM "Mag 2",                       IDM_MAG_2

MENUITEM "Mag 2.5",                     IDM_MAG_25

MENUITEM "Mag 3",                       IDM_MAG_3

MENUITEM "Mag 4",                       IDM_MAG_4

MENUITEM "Mag 5",                       IDM_MAG_5

MENUITEM "Mag 6",                       IDM_MAG_6

MENUITEM "Mag 7",                       IDM_MAG_7

- END

- POPUP "Horizon - Rotate"

BEGIN

MENUITEM "North West",                  IDM_HORIZON_1

MENUITEM "North",                       IDM_HORIZON_2

MENUITEM "North East",                  IDM_HORIZON_3

MENUITEM "West",                        IDM_HORIZON_4

MENUITEM "Home - Zenith\tZ",               IDM_HORIZON_5

MENUITEM "East",                        IDM_HORIZON_6

MENUITEM "South West",                  IDM_HORIZON_7

MENUITEM "South",                       IDM_HORIZON_8

MENUITEM "South East",                  IDM_HORIZON_9

MENUITEM "Flip East - West",            IDM_HORIZON_0

- END

MENUITEM "Find - Info",                 IDM_FIND

POPUP "Preferences"

BEGIN

MENUITEM "Star Chart",                  IDM_PREFERENCES

MENUITEM "Language",                    IDM_LANGUAGE

- END

- POPUP "Help"

BEGIN

MENUITEM "Help",                        IDM_HELP

MENUITEM "About",                       IDM_ABOUT

MENUITEM "Registration",                IDM_REGISTRATION

MENUITEM "Exit",                        IDM_EXIT

- END

- END

- END

- IDR_MenuBarDoneCancel MENU

BEGIN

MENUITEM "Done",                        IDM_ITEM_DONE

MENUITEM "Cancel",                      IDM_ITEM_CANCEL

- END

- IDR_MenuBarFind MENU

BEGIN

MENUITEM "Done",                        IDOK

POPUP "Menu"

BEGIN

MENUITEM "Image",                       IDM_ITEM_IMAGE

MENUITEM "Info",                        IDM_ITEM_INFO

MENUITEM "Web",                         IDM_ITEM_WEB

MENUITEM "Cancel",                      IDCANCEL

- END

- END

- IDR_MenuBarDone MENU

BEGIN

MENUITEM "Done",                        IDOK

- END

- IDR_MenuBarDoneRegister MENU

BEGIN

MENUITEM "Done",                        0

MENUITEM "Register",                    0

- END

/////////////////////////////////////////////////////////////////////////////

//

// Dialog

//

- IDD_LOCATION DIALOG  0, 0, 154, 196

- STYLE DS_SETFONT | DS_MODALFRAME | WS_POPUP | WS_CAPTION | WS_VSCROLL | WS_SYSMENU

CAPTION "Location"

FONT 10, "Nina"

BEGIN

LISTBOX         IDC_COUNTRY_LIST,1,41,81,10,LBS_NOINTEGRALHEIGHT | WS_TABSTOP

CONTROL         "Country",IDC_COUNTRY_SPIN,"msctls_updown32",UDS_WRAP | UDS_SETBUDDYINT | UDS_ALIGNRIGHT | UDS_AUTOBUDDY | UDS_ARROWKEYS | UDS_HORZ | 0x200,85,42,20,10

LISTBOX         IDC_CITY_LIST,1,51,81,10,LBS_NOINTEGRALHEIGHT | WS_TABSTOP

CONTROL         "City",IDC_CITY_SPIN,"msctls_updown32",UDS_WRAP | UDS_SETBUDDYINT | UDS_ALIGNRIGHT | UDS_AUTOBUDDY | UDS_ARROWKEYS | UDS_HORZ | 0x200,85,52,20,11

PUSHBUTTON      "N",IDC_LOCATION_LAT_NS,43,62,11,10

EDITTEXT        IDC_LAT_DEG,55,61,20,11,ES_AUTOHSCROLL | ES_WANTRETURN | ES_NUMBER

EDITTEXT        IDC_LAT_MIN,82,61,16,11,ES_AUTOHSCROLL | ES_WANTRETURN | ES_NUMBER

PUSHBUTTON      "E",IDC_LOCATION_LONG_EW,43,74,11,10

EDITTEXT        IDC_LONG_DEG,55,73,20,11,ES_AUTOHSCROLL | ES_WANTRETURN | ES_NUMBER

EDITTEXT        IDC_LONG_MIN,82,73,16,11,ES_AUTOHSCROLL | ES_WANTRETURN | ES_NUMBER

CTEXT           "Static",IDC_MAP_PLACEHOLDER,0,0,107,41,WS_BORDER

LTEXT           "Latitude:",IDC_LOCATIONLatitude,3,64,40,10

LTEXT           "Longitude:",IDC_LOCATIONLongitude,3,74,41,10

LTEXT           "°",IDC_LAT_DEG_SYMBOL,76,61,10,10

LTEXT           "°",IDC_LONG_DEG_SYMBOL,76,73,10,10

LTEXT           "'",IDC_LONG_MIN_SYMBOL,100,73,10,10

LTEXT           "'",IDC_LAT_MIN_SYMBOL,100,62,10,10

- END

- IDD_FIND DIALOG  0, 0, 155, 172

- STYLE DS_SETFONT | DS_MODALFRAME | WS_POPUP | WS_CAPTION | WS_SYSMENU

CAPTION "Find - Info"

FONT 10, "Nina"

BEGIN

LISTBOX         IDC_FIND_LBObjectType,1,0,102,10,LBS_NOINTEGRALHEIGHT | WS_TABSTOP

CONTROL         "ObjectType",IDC_FIND_LBObjectTypeSpin,"msctls_updown32",UDS_WRAP | UDS_SETBUDDYINT | UDS_ALIGNRIGHT | UDS_AUTOBUDDY | UDS_ARROWKEYS | UDS_HORZ | 0x200,118,2,20,10

LISTBOX         IDC_FIND_LBObject,1,10,102,10,LBS_SORT | LBS_NOINTEGRALHEIGHT | WS_TABSTOP

CONTROL         "Object",IDC_FIND_LBObjectSpin,"msctls_updown32",UDS_WRAP | UDS_SETBUDDYINT | UDS_ALIGNRIGHT | UDS_AUTOBUDDY | UDS_ARROWKEYS | UDS_HORZ | 0x200,117,13,20,10

EDITTEXT        IDC_FIND_RESULTS,0,21,104,30,ES_MULTILINE | ES_AUTOVSCROLL | WS_VSCROLL

PUSHBUTTON      "Click to download Messier and Caldwell images.",IDC_FIND_MessierDownload,0,30,103,18,BS_MULTILINE

PUSHBUTTON      "Click to download Constellation images.",IDC_FIND_ConstellationDownload,0,29,103,19,BS_MULTILINE

PUSHBUTTON      "+",IDC_FIND_DSS_ZoomIn,120,36,14,9

PUSHBUTTON      "-",IDC_FIND_DSS_ZoomOut,120,46,14,9

CONTROL         "SDSS",IDC_FIND_DSS_Enable,"Button",BS_AUTOCHECKBOX | BS_NOTIFY | WS_TABSTOP,115,57,29,8

- END

- IDD_TIME DIALOG  0, 0, 154, 192

- STYLE DS_SETFONT | DS_MODALFRAME | WS_POPUP | WS_CAPTION | WS_VSCROLL | WS_SYSMENU

CAPTION "Time"

FONT 10, "Nina"

BEGIN

CONTROL         "Realtime",IDC_TIME_REALTIME,"Button",BS_AUTOCHECKBOX | BS_NOTIFY | WS_TABSTOP,1,1,80,11

CONTROL         "DateTimePicker1",IDC_DATEPICKER,"SysDateTimePick32",WS_TABSTOP,12,12,99,11

CONTROL         "DateTimePicker1",IDC_TIMEPICKER,"SysDateTimePick32",DTS_RIGHTALIGN | DTS_APPCANPARSE | WS_TABSTOP | 0x8,12,23,100,11

CONTROL         "as UTC (GMT)",IDC_TIME_UTC,"Button",BS_AUTOCHECKBOX | BS_NOTIFY | WS_TABSTOP,12,34,99,11

LISTBOX         IDC_TIME_ZONE_METHOD,12,54,91,11,LBS_NOINTEGRALHEIGHT | WS_TABSTOP

CONTROL         "ObjectType",IDC_TIME_ZONE_METHODSpin,"msctls_updown32",UDS_WRAP | UDS_SETBUDDYINT | UDS_ALIGNRIGHT | UDS_AUTOBUDDY | UDS_ARROWKEYS | UDS_HORZ | 0x200,110,56,20,10

LISTBOX         IDC_TIME_UTCOFFSET_LIST,12,66,91,11,LBS_NOINTEGRALHEIGHT | WS_TABSTOP

CONTROL         "ObjectType",IDC_UTCOFFSET_LISTSpin,"msctls_updown32",UDS_WRAP | UDS_SETBUDDYINT | UDS_ALIGNRIGHT | UDS_AUTOBUDDY | UDS_ARROWKEYS | UDS_HORZ | 0x200,109,68,20,10

CONTROL         "DST (Daylight Savings)",IDC_TIME_DST,"Button",BS_AUTOCHECKBOX | BS_NOTIFY | WS_TABSTOP,12,78,106,11

LTEXT           "Time Zone:",IDC_TIME_STATICTIMEZONE,1,45,83,10

- END

- IDD_LUNAR DIALOG  0, 0, 154, 184

- STYLE DS_SETFONT | DS_MODALFRAME | WS_POPUP | WS_CAPTION | WS_SYSMENU

CAPTION "Lunar Phase"

FONT 10, "Nina"

BEGIN

CONTROL         "DateTimePicker1",IDC_DATEPICKER,"SysDateTimePick32",WS_TABSTOP,1,1,67,11

PUSHBUTTON      "<<",IDC_LUNAR_MINUS,76,1,14,10

PUSHBUTTON      ">>",IDC_LUNAR_PLUS,93,1,14,10

- END

- IDD_SPLASH DIALOG  0, 0, 154, 166

- STYLE DS_SETFONT | DS_MODALFRAME | WS_POPUP | WS_CAPTION | WS_SYSMENU

CAPTION "Pocket Stars"

FONT 10, "Nina"

BEGIN

LTEXT           "Splash",IDC_SPLASH_PLACEHOLDER,0,0,135,97,WS_BORDER

- END

- IDD_RISESET DIALOG  0, 0, 154, 200

- STYLE DS_SETFONT | DS_MODALFRAME | WS_POPUP | WS_VISIBLE | WS_CAPTION

CAPTION "Rise Set"

FONT 10, "Nina"

BEGIN

LISTBOX         IDC_FIND_LBObject,1,2,102,11,LBS_SORT | LBS_NOINTEGRALHEIGHT | WS_TABSTOP

CONTROL         "Object",IDC_FIND_LBObjectSpin,"msctls_updown32",UDS_WRAP | UDS_SETBUDDYINT | UDS_ALIGNRIGHT | UDS_AUTOBUDDY | UDS_ARROWKEYS | UDS_HORZ | 0x200,117,3,20,10

CONTROL         "DateTimePicker1",IDC_DATEPICKER,"SysDateTimePick32",WS_TABSTOP,1,16,72,11

PUSHBUTTON      "<<",IDC_RISESET_MINUS,85,16,14,10

PUSHBUTTON      ">>",IDC_RISESET_PLUS,101,16,14,10

EDITTEXT        IDC_RISE_SET_RESULTS,0,29,101,18,ES_MULTILINE | ES_AUTOVSCROLL | ES_AUTOHSCROLL | WS_VSCROLL

- END

- IDD_VIEW DIALOG  0, 0, 154, 167

- STYLE DS_SETFONT | DS_MODALFRAME | WS_POPUP | WS_CAPTION | WS_VSCROLL | WS_SYSMENU

CAPTION "Show"

FONT 10, "Nina"

BEGIN

CONTROL         " &1  Star names",IDC_VIEW_STARNAMES,"Button",BS_AUTOCHECKBOX | BS_NOTIFY | WS_TABSTOP,2,1,110,11

CONTROL         " &2  Constellations",IDC_VIEW_CONSTELLATIONS,"Button",BS_AUTOCHECKBOX | BS_NOTIFY | WS_TABSTOP,2,13,110,11

CONTROL         " &3  Constellation names",IDC_VIEW_CONSTELLATION_NAMES,"Button",BS_AUTOCHECKBOX | BS_NOTIFY | WS_TABSTOP,2,25,110,11

CONTROL         " &4  Planets",IDC_VIEW_PLANETS,"Button",BS_AUTOCHECKBOX | BS_NOTIFY | WS_TABSTOP,2,37,110,11

CONTROL         " &5  Ecliptic",IDC_VIEW_ECLIPTIC,"Button",BS_AUTOCHECKBOX | BS_NOTIFY | WS_TABSTOP,2,49,110,11

CONTROL         " &6  Messier && Caldwell",IDC_VIEW_MESSIER,"Button",BS_AUTOCHECKBOX | BS_NOTIFY | WS_TABSTOP,2,61,110,11

CONTROL         " &7  Orbital paths",IDC_VIEW_ORBITAL_PATHS,"Button",BS_AUTOCHECKBOX | BS_NOTIFY | WS_TABSTOP,2,73,110,11

CONTROL         " &8  Polar grid",IDC_VIEW_POLAR_GRID,"Button",BS_AUTOCHECKBOX | BS_NOTIFY | WS_TABSTOP,2,85,110,11

CONTROL         " &9  Zenith grid",IDC_VIEW_ZENITH_GRID,"Button",BS_AUTOCHECKBOX | BS_NOTIFY | WS_TABSTOP,2,97,110,11

PUSHBUTTON      "&0   None of above",IDC_VIEW_NONE,2,108,92,11

CONTROL         " &*  Selected object info",IDC_VIEW_INFO,"Button",BS_AUTOCHECKBOX | BS_NOTIFY | WS_TABSTOP,2,121,110,11

CONTROL         " &#  Date and Time",IDC_VIEW_TIME,"Button",BS_AUTOCHECKBOX | BS_NOTIFY | WS_TABSTOP,2,133,110,11

- END

- IDD_DOWNLOAD DIALOG  0, 0, 154, 192

- STYLE DS_SETFONT | DS_MODALFRAME | WS_POPUP | WS_CAPTION | WS_VSCROLL | WS_SYSMENU

CAPTION "Download"

FONT 10, "Nina"

BEGIN

LTEXT           "Static",IDC_DOWNLOAD_NAME,1,11,139,27

LTEXT           "Static",IDC_DOWNLOAD_COMPLETION,1,54,139,38

LTEXT           "Download File:",IDC_DOWNLOAD_FILE,1,1,139,10

LTEXT           "Progress:",IDC_DOWNLOAD_PROGRESS,1,43,139,10

- END

- IDD_OPTIONS DIALOG  0, 0, 154, 155

- STYLE DS_SETFONT | DS_MODALFRAME | WS_POPUP | WS_CAPTION | WS_VSCROLL | WS_SYSMENU

CAPTION "Preferences"

FONT 10, "Nina"

BEGIN

LISTBOX         IDC_CHARTCOLOR,2,11,100,12,LBS_NOINTEGRALHEIGHT | WS_TABSTOP

CONTROL         "Spin1",IDC_CHARTCOLOR_SPIN,"msctls_updown32",UDS_WRAP | UDS_SETBUDDYINT | UDS_ALIGNRIGHT | UDS_AUTOBUDDY | UDS_ARROWKEYS | UDS_HORZ | 0x200,104,13,20,10

LISTBOX         IDC_TIMEFORMAT,2,36,100,12,LBS_NOINTEGRALHEIGHT | WS_TABSTOP

CONTROL         "Spin1",IDC_TIMEFORMAT_SPIN,"msctls_updown32",UDS_WRAP | UDS_SETBUDDYINT | UDS_ALIGNRIGHT | UDS_AUTOBUDDY | UDS_ARROWKEYS | UDS_HORZ | 0x200,103,38,20,10

CONTROL         "Small Fonts",IDC_SMALL_FONTS,"Button",BS_AUTOCHECKBOX | WS_TABSTOP,4,49,101,12

CONTROL         "Alt/Az (else RA/Dec)",IDC_ALTAZ_NOT_RADEC,"Button",BS_AUTOCHECKBOX | WS_TABSTOP,4,60,101,12

LTEXT           "Chart color:",IDC_PREF_STATIC_StarChartColor,2,1,101,12

LTEXT           "Time format:",IDC_PREF_STATIC_TimerForma,2,25,101,12

- END

- IDD_LANGUAGE DIALOG  0, 0, 154, 155

- STYLE DS_SETFONT | DS_MODALFRAME | WS_POPUP | WS_CAPTION | WS_VSCROLL | WS_SYSMENU

CAPTION "Language"

FONT 10, "Nina"

BEGIN

LISTBOX         IDC_LANGUAGE,2,10,100,12,LBS_NOINTEGRALHEIGHT | WS_TABSTOP

CONTROL         "Spin1",IDC_LANGUAGE_SPIN,"msctls_updown32",UDS_WRAP | UDS_SETBUDDYINT | UDS_ALIGNRIGHT | UDS_AUTOBUDDY | UDS_ARROWKEYS | UDS_HORZ | 0x200,106,12,20,10

LTEXT           "Language:",IDC_PREF_STATIC_Language,2,2,101,10

LTEXT           "Static",IDC_LANGUAGE_Status,2,24,141,35

PUSHBUTTON      "Download language",IDC_LANGUAGE_Download,2,60,140,14,BS_MULTILINE

- END

- IDD_REGISTRATION DIALOG  0, 0, 154, 171

- STYLE DS_SETFONT | DS_MODALFRAME | WS_POPUP | WS_CAPTION | WS_SYSMENU

CAPTION "Registration"

FONT 10, "Nina"

BEGIN

EDITTEXT        IDC_REG_EDIT,47,42,36,12,ES_AUTOHSCROLL | ES_NUMBER

PUSHBUTTON      "Click to purchase online!",IDC_REG_PURCHASE,3,56,108,13

LTEXT           "Enter your Registered Name and Registration Code:",IDC_REG_STATUS,2,3,116,25

RTEXT           "Code:",IDC_REG_CODE_STATIC,0,44,39,10

RTEXT           "Name:",IDC_REG_NAME_STATIC2,3,31,36,10

EDITTEXT        IDC_REG_NAME_EDIT,47,29,63,12,ES_AUTOHSCROLL

- END

/////////////////////////////////////////////////////////////////////////////

//

// String Table

//

- STRINGTABLE

- BEGIN

IDS_ANIMATE_BACKWARD    "Step time backward"

IDS_ANIMATE_DAY         "Step time by days"

IDS_ANIMATE_FORWARD     "Step time forward"

IDS_ANIMATE_HOUR        "Step time by hours"

IDS_ANIMATE_MINUTE      "Step time by minutes"

IDS_ANIMATE_MONTH       "Step time by months"

IDS_ANIMATE_WEEK        "Step time by weeks"

- IDS_DOWNLOAD_Initiating "Initiating download..."

- IDS_FIND_CONSTELLATION  "Constellation"

IDS_FIND_DownloadFailed "Download failed.  Verify internet connection and check available memory, then try again."

IDS_FIND_MESSIER        "Messier and Caldwell"

IDS_FIND_NotCurrentlyVisible "Not currently visible"

IDS_FIND_PLANET         "Planet, Sun, Moon"

IDS_FIND_STAR           "Star"

IDS_FIND_TransferFailed "Transfer Failed"

IDS_HELLO_TITLE         "Pocket Stars"		// Do not translate

IDS_ITEM_CANCEL         "Cancel"

IDS_ITEM_DONE           "Done"

IDS_ITEM_EXIT           "Exit"

IDS_ITEM_MENU           "Menu"

IDS_ITEM_OBJECTS        "Show"

IDS_ITEM_REGISTER       "Register"

// Only translate the following section if changing keyboard shortcuts

IDS_KEYBOARD_ColorScheme "C"

IDS_KEYBOARD_InfoTime   "TY"

IDS_KEYBOARD_MagAutoUpDown "ASQ"

IDS_KEYBOARD_TimeMinuteHourDayWeekMonth "EHDWM"

IDS_KEYBOARD_TimeNextBackRealtime "NBR"

IDS_KEYBOARD_Toggle2D3D "."

IDS_KEYBOARD_Zenith     "Z"

IDS_KEYBOARD_ZoomInOut  "IO"

IDS_LANGUAGE_DownloadSucceeded "Language Installed."

IDS_LANGUAGE_LanguageIsAvailable "Language is available."

IDS_LANGUAGE_LanguageNotAvailable "Language is not available.  Click below to download this language if connected to the internet."

// Constellation names must be kept in English order, and you must name all 88 of them.

IDS_LOCALIZE_Constellations "Andromeda,Antlia,Apus,Aquarius,Aquila,Ara,Aries,Auriga,Boötes,Caelum,Camelopardalis,Cancer,Canes Venatici,Canis Major,Canis Minor,Capricornus,Carina,Cassiopeia,Centaurus,Cepheus,Cetus,Chamaeleon,Circinus,Columba,Coma Berenices,Corona Australis,Corona Borealis,Corvus,Crater,Crux,Cygnus,Delphinus,Dorado,Draco,Equuleus,Eridanus,Fornax,Gemini,Grus,Hercules,Horologium,Hydra,Hydrus,Indus,Lacerta,Leo,Leo Minor,Lepus,Libra,Lupus,Lynx,Lyra,Mensa,Microscopium,Monoceros,Musca,Norma,Octans,Ophiuchus,Orion,Pavo,Pegasus,Perseus,Phoenix,Pictor,Pisces,Piscis Austrinus,Puppis,Pyxis,Reticulum,Sagitta,Sagittarius,Scorpius,Sculptor,Scutum,Serpens,Sextans,Taurus,Telescopium,Triangulum,Triangulum Australe,Tucana,Ursa Major,Ursa Minor,Vela,Virgo,Volans,Vulpecula"

// Plenets must be kept in order

IDS_LOCALIZE_Planets    "Mercury,Venus,Earth,Mars,Jupiter,Saturn,Uranus,Neptune,Pluto,Sun,Moon"

// Single letter abbreviations for East, North, South, West

IDS_LOCATION_E          "E"

IDS_LOCATION_N          "N"

IDS_LOCATION_S          "S"

IDS_LOCATION_W          "W"

IDS_REGISTRATION_AlreadyRegistered "Already Registered."

IDS_REGISTRATION_DemoDaysRemaining "Demo days remaining! "

IDS_REGISTRATION_DemoPeriodExpired "Demo period expired! "

IDS_REGISTRATION_EnterRegNameAndCode " Enter Registered Name and Registration Code:"

IDS_REGISTRATION_Failed "Invalid registration code!"

IDS_REGISTRATION_RegisteredCopy "Registered copy"

IDS_REGISTRATION_Success "Registration successful!"

- IDS_SPLASH_InitializingUniverse "Initializing Universe..."

IDS_STARCHART_BLACK     "Black (dim light)"

IDS_STARCHART_RED       "Red (night vision)"

IDS_STARCHART_WHITE     "White (bright light)"

IDS_STATUS_Magnitudes   "Mag: %2.1lf"		// Abbreviation for Magnitude (ignore %2.1lf)

IDS_STATUS_OKForFullscreen "OK/Action for fullscreen"

IDS_STATUS_OKForKeyHelp "OK/Action for key help"

IDS_STATUS_Zoom         "Zoom: %3.1lf"

IDS_STATUS_Selecting    "Selecting"

IDS_STATUS_Scrolling    "Scrolling"

IDS_STATUS_OKToHideKeyHelp  "OK/Action to hide"

IDS_TIME_CUSTOM         "Custom"

IDS_TIME_LONGITUDE      "Longitude"

IDS_TIME_SYSTEM         "System Clock"

IDS_TIME_UTCOFFSETS     "+ 12  Auckland;+ 11  Magadan;+ 10  Sydney;+ 9   Seoul, Tokyo;+ 8   Beijing;+ 7   Bangkok;+ 6   Dhaka;+ 5   Islamabad;+ 4   Abu Dhabi;+ 3   Moscow;+ 2   Athens;+ 1   Paris; 0    London;- 1   Azores;- 2   Mid Atlantic;- 3   Buenos Aires;- 4   Atlantic;- 5   Eastern;- 6   Central;- 7   Mountain;- 8   Pacific;- 9   Alaska;- 10  Hawaii;- 11  Samoa;- 12  Kwajalein;"

// Probably don’t translate this section?

IDS_TIMEFORMAT_GMST     "Greenwich Mean Sidereal Time"

IDS_TIMEFORMAT_LOCAL    "Local Time"

IDS_TIMEFORMAT_LST      "Local Sidereal Time"

IDS_TIMEFORMAT_UTC      "UTC"

IDS_UNIVERSE_ABBREVIATION_Alt "Alt:"	// Altitude abbreviation (3 or 4 characters)

IDS_UNIVERSE_ABBREVIATION_Az "Az:" // Azimuth abbreviation (3 or 4 characters)

IDS_UNIVERSE_ABBREVIATION_Dec "Dec:" // Declination abbreviation (3 or 4 characters)

IDS_UNIVERSE_ABBREVIATION_RA "RA:" // Right Ascension abbreviation (3 or 4 characters)

IDS_UNIVERSE_Calc       "Calc." // Calculate abbreviation (3 or 4 characters)

// Abbreviations for the 16 cardinal directions- must be kept in order

IDS_UNIVERSE_CompassDirections "W,WNW,NW,NNW,N,NNE,NE,ENE,E,ESE,SE,SSE,S,SSW,SW,WSW"

IDS_UNIVERSE_EphemerisDateInvalid "Ephemeris date invalid."

IDS_UNIVERSE_Error      "Error!"

IDS_UNIVERSE_FOV        "FOV: %4.1lf°"	// Field of View abbreviation

IDS_UNIVERSE_GMST       "GMST   "		// Greenwich Mean Sidereal time abbreviation

IDS_UNIVERSE_LocalFormat "UTC %+2.lfh"	// Universal Time Coordinated abbreviation

IDS_UNIVERSE_LST        "LST   "		// Local Sidereal Time abbreviation

IDS_UNIVERSE_MissingEphemeris  "Ephemeris data file is missing. Planetary data will be incorrect. Please reinstall Pocket Stars."

IDS_UNIVERSE_Realtime   "Realtime"

IDS_UNIVERSE_Stopped    "Stopped"

IDS_UNIVERSE_UTC        "UTC    "		// Universal Time Coordinated abbreviation

IDS_ZOOM                "Zoom"

// Key shortcuts for phones without QWERTY keyboards

IDS_ZoomOnChart         "1 = 180°\r2 = 120°\r3 =   90°\r4 =   60°\r5 =   45°\r6 =   36°\r7 =   30°\r8 =   Zoom In\r0 =   Zoom Out\r* =   Show Info\r# =   Show Time"

// Key shortcuts for phones with QWERTY keyboards

IDS_ZoomOnChartKeyboard "OK/Action: Fullscreen, Select, Scroll\r\rZoom:   [I]n  [O]ut\rMag:   [A]uto  [S] Up  [Q] Down \r[C]olor scheme\r[Z]enith\rTime:  [N]ext  [B]ack  [R]ealtime \rStep Unit:  minut[E]  [H]our\r             [D]ay  [W]eek  [M]onth"

- END

## Translate PocketStars.S.ZZZ.txt

This text file contains the localized star names in UTF-8 format, so can be edited in notepad or any other UTF-8 aware editor (such as Word).   If you save it in Word (at least some versions) you may be prompted to save in a .doc file, which would also be fine, I can convert this back to UTF-8.  The filename is PocketStars.S.ZZZ.txt, where the ZZZ corresponds to the language code.

The format of the file is [StarNames] followed by a line for each star containing the English star name (don’t modify this), then an equal sign, and then the translated version you are to provide.  So for example, in Italian the first entries would look like:

[StarNames]

Sirius="Sirio"

Canopus="Canopo"

Arcturus="Arturo"

The names are arranged in order of decreasing brightness, so if you get bored or can’t figure out some of the names, just delete the entire line  (In this case, the English name will be displayed when running the program).  If you don’t finish the whole file, I’ll pro-rate the $100 depending on the portion completed, i.e. if you do half the entries you’d receive $50.

## Translate PocketStars.C.ZZZ.doc

This is the constellations description file.  The English version of this file was culled from www.wikipedia.org, and you are welcome to use any public domain sources you wish.  Please place a “Source” attribution if you copy a source verbatim.  Since this file is not overly critical, you can reduce each constellation description to a single pithy sentence, something like “Volans is Latin for flying fish”.

No text formatting is allows.  Please avoid including the following characters in this file as they are used internally as delimiters: “[“, “]”, and double quotes (please convert double quotes to single quotes).  Also, do not translate the constellation name in the Name=”” field.  Instead, constellation names are translated within PocketStars.rc as a single string.

Here’s an example of the portion of this file to be translated:

[87]

Name="Volans"

Text="Volans, being Latin for flying fish (or more literally, ‘flying thing’), is a constellation of the southern sky. The constellation was one of twelve constellations created by Pieter Dirkszoon Keyser and Frederick de Houtman between 1595 and 1597, and it first appeared in Johann Bayer's Uranometria of 1603.

Source: www.wikipedia.org

"

# Dialogs

Here are images of the dialogs defined within PocketStars.rc.doc, above.  They are shown here first as images in their “raw” format, and then in the finished form after reformatting to fit screen dimension, and initialize statics and listboxes.

You’ll find the name of each dialog corresponds to the name in PocketStars.rc.doc.

Screen dimensions on a particular smartphone can vary from 172x240 up to 320x240 (and presumably beyone) in landscape, portrait, and square orientations.

Most dialogs will require translation of the dialog title and two or three items within the dialog.

## IDD_DOWNLOAD

Used to download auxiliary data files.

Only the title and “Download File” and “Progress” need translation.

## IDD_FIND

Used to search for objects and center them on the screen.

Only the title and single pushbutton need translation.

## IDD_LANGUAGE

Used to select a UI language.  Most of the contents are taken from the String table.

## IDD_LOCATION

Used to set the user’s current location.

Only the title and Latitude and Longitude need translation.

## IDD_LUNAR

Shows the lunar phase.

Only the title needs translation.

## IDD_PREFERENCES

Selects star chart display preferences.

## IDD_REGISTRATION

Used to register Pocket Stars.

## IDD_RISESET

Rise, Transit, and set times for the selected body.

Only the title needs translation.

## IDD_SPLASH

Splash and About screen.

Nothing to be translated.

## IDD_TIME

Sets the time for which the star chart is generated.

## IDD_VIEW

Selects which objects to view.

# Menus

This is the main Pocket Stars SP menu.  All menu resources are contained within PocketStars.rc.  There are also a few other two or three line menus to be translated.